# Pawfect Day — Four-Day Milestone Todo List

This plan uses the final team responsibilities and page ownership you confirmed.

# Day 1 — Project foundation and page structure

Daily milestone: The shared project structure, data types and design system are ready, and every assigned page has its basic layout.

## Member 1 — Tech lead and authentication

### Todo

- Create and organize the project folder structure

- Decide naming conventions for pages, components and files

- Create public and protected route structure

- Create the Staff Login page layout

- Add email and password fields

- Add Remember Me and show/hide password

- Add default, error and loading login states

- Explain the folder structure to the team

- Review Member 3’s shared-component structure

- Review and merge Day 1 pull requests

### Day 1 checklist

- Folder structure is documented

- Login page matches the Figma design

- Public and protected routes are identified

- Shared components are technically reviewed

- The application runs after all Day 1 merges

## Member 2 — Database, server actions and shared types

### Todo

- Create the Neon database

- Define the booking database fields

- Define the four booking statuses

- Define the grooming-service values

- Create the shared Booking TypeScript type

- Create the shared Booking Status type

- Create the shared Service type

- Create the database connection

- Create the bookings table

- Add sample booking data

- Share environment-variable instructions with the team

### Day 1 checklist

- Everyone agrees on the database field names

- Shared types are available to Members 4–6

- Database connection works

- Bookings table exists

- Sample bookings appear in Neon

- No secrets are committed

## Member 3 — Public pages and shared design system

### Todo

- Extract colours from the Figma design

- Define shared typography

- Define spacing and border-radius tokens

- Create shared Button styles

- Create shared Input styles

- Create shared Select styles

- Create shared Textarea styles

- Create shared Card styles

- Create shared Badge styles

- Create shared Modal styles

- Create public navigation

- Create footer

- Create Home page layout

- Create Services page layout

- Ask Member 1 to review the shared components

### Day 1 checklist

- Shared design tokens match Figma

- Shared components are reusable

- Component states are included

- Home page contains all required sections

- Services page contains all service cards

- Member 1 approves the component structure

- Members 4–6 can begin using the components

## Member 4 — Complete public booking flow

### Todo

- Review shared data types from Member 2

- Review shared form components from Member 3

- Create booking-page structure

- Create the four-step progress indicator

- Create Step 1: Your Details

- Create Step 2: Pet & Service

- Create Step 3: Date & Time

- Create Step 4: Review

- Create Booking Confirmation page

- Create booking-specific service option

- Create booking-specific pet-size option

- Create booking-specific time-slot component

### Day 1 checklist

- All four booking steps exist

- Confirmation page exists

- Shared form components are being reused

- Booking-specific components are separated

- The progress indicator matches Figma

- Desktop page structure is complete

## Member 5 — Dashboard and booking list

### Todo

- Review shared Booking type from Member 2

- Review shared components from Member 3

- Create dashboard layout

- Create staff sidebar or navigation

- Create summary cards

- Create search field

- Create status filter

- Create service filter

- Create date filter

- Create booking table

- Create dashboard-specific booking row

- Create mobile booking-card layout

- Share the staff layout with Member 6

### Day 1 checklist

- Dashboard matches the Figma structure

- Sample bookings appear in the table

- All filters are visible

- Summary cards are visible

- Shared UI components are reused

- Member 6 can reuse the staff layout

## Member 6 — Booking management

### Todo

- Review shared Booking type from Member 2

- Review shared form and modal components from Member 3

- Review staff layout from Member 5

- Create Booking Details page

- Create Edit Booking page

- Create Change Status dialog

- Create Delete Confirmation dialog

- Create booking-information sections

- Add Edit, Change Status and Delete actions

- Match Member 5’s staff-page structure

### Day 1 checklist

- Booking Details page exists

- Edit Booking page exists

- Both dialogs exist

- Shared form components are reused

- Shared modal component is reused

- Staff layout matches Member 5’s dashboard

## Day 1 team checklist

- Folder structure is confirmed

- Shared data types are merged first

- Shared UI components are merged second

- All assigned pages have basic layouts

- Everyone can run the project

- Everyone can access the database

- Every member submits a pull request

- Every pull request has testing instructions

- Every pull request has one reviewer

- Member 1 completes the final merge

- The project runs after merging

# Day 2 — Core functionality

Daily milestone: Customers can submit bookings, and staff can view and manage them locally.

## Member 1 — Authentication

### Todo

- Connect the Staff Login form

- Add required-field validation

- Add invalid-credentials feedback

- Add login loading state

- Redirect successful login to Dashboard

- Protect Dashboard

- Protect Booking Details

- Protect Edit Booking

- Redirect signed-out users to Login

- Add working Logout

- Review authentication checks on staff actions

### Day 2 checklist

- Valid staff can log in

- Invalid login shows an error

- Protected pages redirect signed-out users

- Logout ends the session

- Authentication state persists correctly

## Member 2 — Server actions and validation

### Todo

- Create Get All Bookings action

- Create Get One Booking action

- Create Create Booking action

- Create Update Booking action

- Create Change Status action

- Create Delete Booking action

- Add server-side booking validation

- Validate booking IDs

- Validate booking statuses

- Validate services

- Validate dates and times

- Handle database errors

- Share usage instructions with Members 4–6

### Day 2 checklist

- All booking actions work

- Invalid information is rejected

- Errors return understandable messages

- Staff data-changing actions check authentication

- Members 4–6 can connect their pages

## Member 3 — Home and Services functionality

### Todo

- Finish all Home page sections

- Finish all Services page content

- Connect public navigation

- Connect Book a Spa Day to Booking

- Connect Explore Services to Services

- Connect service selection to Booking

- Pass the selected service into the booking flow

- Complete Home mobile layout

- Complete Services mobile layout

- Review shared-component usage across team pages

### Day 2 checklist

- All public links work

- Service buttons open the booking flow

- Selected service is preserved

- Desktop layout matches Figma

- Mobile layout is usable

- Shared components remain consistent

## Member 4 — Booking functionality

### Todo

- Add form state for all four steps

- Make Back and Continue work

- Preserve information between steps

- Validate Your Details

- Validate Pet & Service

- Validate Date & Time

- Add selected service state

- Add selected date state

- Add selected time state

- Display complete Review information

- Connect Request Appointment to Create Booking

- Display server-side errors

- Redirect successful submission to Confirmation

- Display submitted booking information

### Day 2 checklist

- All four steps work

- Data is preserved when moving backward

- Validation messages are visible

- Booking is saved to Neon

- Review displays correct information

- Confirmation displays correct information

## Member 5 — Dashboard functionality

### Todo

- Load bookings from the database

- Display bookings in the table

- Calculate Today’s Bookings

- Calculate Pending Bookings

- Calculate Confirmed Bookings

- Calculate Completed Bookings

- Make search work

- Make status filter work

- Make service filter work

- Make date filter work

- Make Clear Filters work

- Link View to Booking Details

- Link Edit to Edit Booking

- Add loading and empty states

### Day 2 checklist

- Database bookings appear

- Summary numbers are correct

- Search works

- Each filter works

- Filters can work together

- View and Edit links work

## Member 6 — Booking-management functionality

### Todo

- Load the selected booking

- Display complete booking details

- Pre-fill Edit Booking

- Connect Save Changes

- Add edit validation

- Connect Change Status

- Connect Delete Booking

- Add deletion confirmation

- Add successful-update message

- Add successful-status message

- Add successful-deletion message

- Return to Dashboard after deletion

### Day 2 checklist

- Booking Details displays correct information

- Staff can edit a booking

- Staff can change its status

- Staff can delete it

- Cancelling a dialog makes no changes

- Dashboard reflects saved changes

## Day 2 team checklist

- Public booking works from beginning to end

- Booking is saved to Neon

- Staff authentication works

- Dashboard displays the new booking

- Search and filters work

- View Booking works

- Edit Booking works

- Change Status works

- Delete Booking works

- Every member submits and reviews a PR

- Member 1 confirms the build passes after merging

# Day 3 — Integration, responsive design and deployment

Daily milestone: The complete application works on the live deployed site.

## Member 1 — Integration and deployment

### Todo

- Review all open pull requests

- Resolve shared-component conflicts

- Confirm protected routes

- Configure production environment variables

- Deploy the application

- Test Login on the live site

- Test Logout on the live site

- Test signed-out redirects

- Share the live deployment URL

- Coordinate critical production fixes

### Day 3 checklist

- Production deployment succeeds

- Authentication works in production

- Protected pages are protected

- All approved work is merged

- Production build passes

## Member 2 — Production database testing

### Todo

- Test production database connection

- Test Create Booking in production

- Test Get All Bookings

- Test Get One Booking

- Test Update Booking

- Test Change Status

- Test Delete Booking

- Test invalid data

- Test invalid booking IDs

- Confirm production data persists

- Fix database or validation problems

### Day 3 checklist

- Neon works in production

- All booking actions work

- Invalid information is rejected

- Errors are handled safely

- Production data persists after refresh

## Member 3 — Design consistency and public QA

### Todo

- Test Home on desktop

- Test Home on mobile

- Test Services on desktop

- Test Services on mobile

- Test public navigation

- Test all CTA buttons

- Review colours across every page

- Review typography across every page

- Review buttons across every page

- Review form fields across every page

- Review cards, badges and modals

- Report inconsistencies to page owners

### Day 3 checklist

- Public pages match Figma

- Shared components are used consistently

- Mobile public pages are usable

- No page introduces unapproved colours

- Visual inconsistencies are fixed

## Member 4 — Booking-flow QA

### Todo

- Test every booking step

- Test empty required fields

- Test invalid email

- Test invalid phone

- Test pet and service selection

- Test date and time selection

- Test unavailable date or time

- Test Back and Continue

- Confirm information is preserved

- Test Review

- Test final submission

- Test Confirmation

- Test complete mobile booking flow

### Day 3 checklist

- Public booking works in production

- All errors are visible

- Booking information is accurate

- No form data is unexpectedly lost

- Booking flow works on mobile

## Member 5 — Dashboard QA

### Todo

- Test Dashboard with production data

- Test all summary cards

- Test search

- Test status filter

- Test service filter

- Test date filter

- Test combined filters

- Test Clear Filters

- Test loading state

- Test no-results state

- Test empty state

- Test Dashboard on mobile

- Review Member 6’s staff-page consistency

### Day 3 checklist

- Dashboard works in production

- Summary numbers are correct

- Filters work individually and together

- Empty states display correctly

- Dashboard works on mobile

## Member 6 — Management QA

### Todo

- Test Booking Details

- Test Edit Booking

- Test invalid edits

- Test Change Status

- Confirm status updates Dashboard

- Test cancelling deletion

- Test confirming deletion

- Test success messages

- Test error messages

- Test staff pages on mobile

- Match Member 5’s dashboard layout

- Fix management-page issues

### Day 3 checklist

- Booking Details works in production

- Editing works in production

- Status changes persist

- Deletion works correctly

- Staff pages remain visually consistent

## Day 3 team checklist

- Live site is publicly reachable

- Hosted database works

- Public booking works on the live site

- Authentication works on the live site

- Dashboard works on the live site

- All CRUD actions work

- Desktop layouts are complete

- Mobile layouts are usable

- No major console errors remain

- All critical fixes are merged

- Feature development is frozen

# Day 4 — Final QA, documentation and presentation

Daily milestone: The stable live application, README and demonstration are ready for submission.

## Member 1 — Final release

### Todo

- Complete final merge

- Run final production build

- Complete final deployment

- Test Login in an incognito window

- Test protected routes

- Confirm no secrets are committed

- Confirm live URL

- Prepare authentication presentation

- Coordinate the final demonstration

### Final checklist

- Final build passes

- Final deployment is live

- Authentication works

- Repository is clean

- All required PRs are merged

## Member 2 — Database and validation presentation

### Todo

- Prepare safe demo bookings

- Verify production database

- Test all server actions one final time

- Confirm validation messages

- Document database structure

- Document environment setup

- Prepare database presentation section

- Explain server-side validation

### Final checklist

- Demo data is ready

- Database remains connected

- Validation works

- Database documentation is complete

- No database credentials are exposed

## Member 3 — Final design review

### Todo

- Check all colours

- Check all typography

- Check all buttons

- Check all form fields

- Check all cards

- Check all badges

- Check all dialogs

- Capture final screenshots

- Document the design system

- Prepare Home and Services presentation

### Final checklist

- All pages look like one application

- Figma design is followed consistently

- Desktop design is complete

- Mobile design is usable

- Design-system documentation is complete

## Member 4 — Booking demonstration

### Todo

- Prepare a successful booking scenario

- Prepare a validation-error scenario

- Demonstrate all four steps

- Demonstrate Review

- Demonstrate Confirmation

- Confirm the booking appears in Dashboard

- Document the booking flow

- Prepare presentation notes

### Final checklist

- Demo booking works

- Validation demonstration works

- Confirmation displays correct information

- Booking-flow documentation is complete

- Presentation section is ready

## Member 5 — Dashboard demonstration

### Todo

- Confirm summary-card totals

- Prepare search demonstration

- Prepare status-filter demonstration

- Prepare service-filter demonstration

- Prepare date-filter demonstration

- Prepare combined-filter demonstration

- Document dashboard features

- Prepare presentation notes

### Final checklist

- Dashboard data is correct

- Search demonstration works

- Filter demonstration works

- Dashboard documentation is complete

- Presentation section is ready

## Member 6 — Management demonstration

### Todo

- Prepare View Booking demonstration

- Prepare Edit Booking demonstration

- Prepare Change Status demonstration

- Prepare Delete Booking demonstration

- Confirm Dashboard updates after every action

- Document management features

- Prepare presentation notes

### Final checklist

- View demonstration works

- Edit demonstration works

- Status demonstration works

- Delete demonstration works

- Presentation section is ready

# Final team submission checklist

- README includes all six team members

- README identifies Pawfect Day as the business

- README includes the live deployment link

- Live site opens successfully

- Neon database works

- Public users can submit bookings

- Server-side validation displays visible errors

- Staff authentication works

- Signed-out staff pages redirect to Login

- Staff can see all bookings

- Staff can search and filter bookings

- Staff can edit bookings

- Staff can change booking statuses

- Staff can delete bookings

- Desktop design is complete

- Mobile design is usable

- No secrets are committed

- Production build passes

- Demo credentials are ready

- Demo data is ready

- Every team member has a presentation section

- All work is merged into the final branch

- The live site is retested after the final merge

# Daily merge checklist for every member

- Pull the latest shared branch before starting

- Complete the assigned daily milestone

- Use the agreed shared types

- Use the agreed shared components

- Test the assigned feature

- Test desktop

- Test mobile when applicable

- Submit one focused pull request

- Explain how to test the pull request

- Add screenshots for visual changes

- Receive approval from another member

- Confirm Member 1 merged the work

- Pull the updated shared branch after merging